WORKFLEX BD

Software Quality Assurance & Testing Report

Industry-Style Test Summary • Test Execution • Defect Report • CI/CD Verification

| 164 Automated Tests | 162 Passed | 2 Failed | 98.78% Pass Rate |
| --- | --- | --- | --- |

| Project | WorkFlex BD |
| --- | --- |
| Repository | ssharkar-2000/workflex-bd |
| Current main commit | 5b8dc17153612f6b6b5f2bae05261b036f3e2fe3 |
| Current CI status | SUCCESS (latest inspected run) |
| Report status | Draft v1 – automated/CI verified; manual UI evidence pending |
| Prepared | 30 September 2026 |

CONFIDENTIAL • ACADEMIC / PROJECT QA DOCUMENTATION

# Contents

| 1 | Executive Summary |
| --- | --- |
| 2 | Test Objectives |
| 3 | Test Scope |
| 4 | Test Environment & Tooling |
| 5 | Test Strategy & Test Types |
| 6 | Test Execution Report |
| 7 | Automated Test Suite Inventory |
| 8 | Defect Report & Analysis |
| 9 | CI/CD Automated Report |
| 10 | Risk Assessment |
| 11 | Recommendations & Release Assessment |
| 12 | Manual Test Plan / Evidence Register |
| Appendix A | Traceability & Evidence Index |

# 1. Executive Summary

This report presents the quality-assurance status of WorkFlex BD using an industry-style structure that separates executive test summary, detailed execution evidence, defect tracking, CI/CD health, risk assessment and release recommendations. Results are only labelled as verified where evidence was available.

| 164 Executed | 162 Pass | 2 Fail | ~12.5% Coverage |
| --- | --- | --- | --- |

| Area | Current status | Evidence basis | QA interpretation |
| --- | --- | --- | --- |
| Automated unit/service tests | Mostly Pass | Earlier test execution: 162/164 passed | Strong pass rate in tested code, but limited overall coverage |
| Current workspace CI | Pass | Latest inspected GitHub Actions run completed successfully | Build, typecheck, tests and migrations passed for CI-scoped workspace |
| Standalone backend/mobile | Attention | Earlier compilation/type issues were identified | Not fully represented by the current workspace CI |
| Lint/static style check | Blocked / incomplete | ESLint configuration did not provide reliable end-to-end lint evidence | Do not claim lint passed until configuration is corrected |
| Manual functional/UI | Pending | Screenshots and phone-based execution not yet supplied | Required to complete end-user workflow evidence |

Release posture Conditional / not final. The workspace CI is healthy, but manual end-user evidence remains pending and known findings should be tracked. This report intentionally does not label the entire product as fully tested.

# 2. Test Objectives

Validate core backend business logic and helper functions through automated tests.

Verify workspace build, TypeScript type-checking, test execution and database migration health in CI.

Identify regressions, failed automated cases, compilation risks and gaps in pipeline coverage.

Provide traceable QA evidence suitable for an academic submission and professional review.

Define a manual test plan for critical user journeys that require real device/UI interaction.

# 3. Test Scope

| Scope category | Included | Notes |
| --- | --- | --- |
| In scope | Workspace API unit/service tests; root workspace build/typecheck/test; DB migration CI; selected configuration and repository quality checks | Evidence obtained from repository configuration, test inventory, earlier execution results and GitHub Actions |
| Partially in scope | Standalone `backend/` and `mobile/` | Earlier issues were identified, but they are not equivalently covered by the current root workspace CI |
| Pending manual scope | Authentication, onboarding/profile, jobs, wallet/payment, subscription, messaging, navigation, UI/validation | Requires real app execution and screenshots |
| Out of scope for this draft | Performance/load benchmarking, penetration testing, accessibility audit, production payment transaction, production disaster recovery | No verified evidence supplied for these areas |

# 4. Test Environment & Tooling

| Component | Verified configuration / tool | Purpose |
| --- | --- | --- |
| Repository | GitHub – ssharkar-2000/workflex-bd | Source, branches, CI and traceability |
| Runtime | Node.js 22 in GitHub Actions; project requires Node >=20 | Build/test runtime |
| Package manager | npm 11.13.0 declared at root | Workspace dependency management |
| Workspace orchestration | Turborepo | Root build/typecheck/test |
| Backend API | NestJS + TypeScript + Jest | API/business logic and unit/service testing |
| Database layer | Prisma + PostgreSQL/PostGIS 16-3.4 in CI | Schema/migration verification |
| Integration tooling | Supertest available in API dev dependencies | HTTP/API integration testing capability |
| Mobile client | React Native / Expo workspace | Manual device/UI verification pending |

# 5. Test Strategy & Test Types

| Test type | Objective | Execution mode | Status |
| --- | --- | --- | --- |
| Unit / service testing | Verify isolated business logic and utilities | Jest automated tests | Executed |
| API / integration testing | Verify service interaction and HTTP behaviour | Jest/Supertest capability; earlier integration additions | Executed / evidence partially available |
| Build verification | Confirm workspace compiles/builds | npm + Turborepo | Verified in CI |
| Type checking | Detect TypeScript errors | tsc / workspace typecheck | Verified in CI |
| Migration verification | Ensure committed migrations apply | Prisma deploy against PostGIS service | Verified in CI |
| Lint / static style | Enforce code quality rules | ESLint | Incomplete / configuration issue |
| Manual functional testing | Validate user journeys on real app | Phone + screenshots | Pending |
| Regression testing | Re-run automated checks after changes | GitHub Actions CI | Active for CI-scoped workspace |

# 6. Test Execution Report

| 164 Total | 162 Passed | 2 Failed | 98.78% Pass Rate | ~12.5% Coverage |
| --- | --- | --- | --- | --- |

Traceability note The 162/164 result belongs to the earlier tested build. The repository has since changed. The current main commit inspected for CI is 5b8dc17; its latest inspected CI run is successful. Do not present the earlier 164-test count as a fresh rerun on the latest commit.

| Exec ID | Layer | Scenario | Expected | Observed | Status |
| --- | --- | --- | --- | --- | --- |
| EX-001 | Automated suite | Run Jest automated tests | All tests execute and defects are surfaced | 164 executed; 162 pass; 2 fail | FAIL / Findings |
| EX-002 | Workspace build | Run root build | All workspace build tasks complete | Current CI: success | PASS |
| EX-003 | Typecheck | Run root typecheck | No blocking TypeScript errors in CI-scoped workspace | Current CI: success | PASS |
| EX-004 | CI test stage | Run root test command in GitHub Actions | Tests complete successfully for current CI build | Current CI: success | PASS |
| EX-005 | DB migrations | Apply committed migrations to PostGIS service | Migration deploy completes | Current CI: success | PASS |
| EX-006 | Standalone compile | Validate standalone backend/mobile | Components compile without blocking issues | Earlier compilation/type issues identified | ATTENTION |
| EX-007 | Lint | Run repository lint checks | Static analysis completes | Reliable full lint evidence unavailable | BLOCKED |
| EX-008 | Manual mobile/UI | Execute critical end-user workflows | Screenshots + actual results collected | Not yet executed in this report | PENDING |

# 7. Automated Test Suite Inventory

The current repository exposes eight Jest specification files in the API workspace. These files represent the directly discoverable automated unit/service test inventory at the time of inspection.

| Suite ID | Specification file | Functional area | Evidence status |
| --- | --- | --- | --- |
| UT-01 | apps/api/src/auth/phone.spec.ts | Phone/authentication logic | Present |
| UT-02 | apps/api/src/auth/password.spec.ts | Password/authentication logic | Present |
| UT-03 | apps/api/src/sms/dev-outbox.spec.ts | Development SMS outbox | Present |
| UT-04 | apps/api/src/wallet/return-url.spec.ts | Wallet/payment return URL handling | Present |
| UT-05 | apps/api/src/onboarding/sanitize.spec.ts | Onboarding input sanitization | Present |
| UT-06 | apps/api/src/common/otp-code.util.spec.ts | OTP code utility | Present |
| UT-07 | apps/api/src/wallet/wallet-features.spec.ts | Wallet feature logic | Present |
| UT-08 | apps/api/src/wallet/gateway/sslcommerz.gateway.spec.ts | SSLCommerz gateway integration logic | Present |

Coverage interpretation ~12.5% coverage is relatively low for a whole-product assurance claim. A high pass rate shows that executed tests mostly passed; it does not mean 98.78% of all application behaviour is verified.

# 8. Defect Report & Analysis

| ID | Area | Finding | Severity | Priority | Status | Evidence | Next action |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DEF-001 | Subscription | Subscription cancellation automated scenario failed | High | High | Open | Earlier automated output | Reproduce, inspect service state and retest |
| DEF-002 | Payment / Subscription | Payment/subscription save-related scenario failed | High | High | Open | Earlier automated output | Trace persistence flow; add regression test |
| DEF-003 | Standalone backend | Compilation/type issues identified outside workspace CI | High | Medium | Open | Earlier compile verification | Run clean install + build and fix blockers |
| DEF-004 | Standalone mobile | Compilation/type issues identified outside workspace CI | High | Medium | Open | Earlier compile verification | Run clean Expo/TypeScript verification |
| DEF-005 | CI scope | CI does not equivalently validate standalone backend/mobile trees | Medium | Medium | Open | ci.yml + repository layout | Add explicit jobs or remove obsolete duplicate stacks |
| DEF-006 | Lint | End-to-end lint evidence unavailable due configuration mismatch/incompleteness | Medium | Medium | Open | Lint attempt / config review | Standardize ESLint config and add lint to CI |

## 8.1 Defect Analysis

The two observed automated failures are functionally important because they affect subscription/payment lifecycle behaviour.

The build/CI findings are quality-system risks: a green CI badge may not represent every code tree in the repository.

The lint issue reduces preventive defect detection and should be treated as a tooling/configuration gap rather than a passed test.

No Critical severity defect is claimed in this draft because no verified evidence demonstrated complete service outage, irreversible data loss or a production security compromise.

# 9. CI/CD Automated Report

| CI Workflow | PASS Verify job | PASS Migration job | 5b8dc17 Current main |
| --- | --- | --- | --- |

The inspected GitHub Actions workflow is triggered on pushes to main and pull requests. It contains a verification job and a database migration job.

| CI stage | Command / mechanism | Purpose | Current inspected result |
| --- | --- | --- | --- |
| Install | npm ci | Reproducible dependency installation | Success |
| Build | npm run build | Build all root workspaces through Turborepo | Success |
| Typecheck | npm run typecheck | TypeScript validation for workspace packages | Success |
| Test | npm run test | Run configured workspace tests | Success |
| Migration service | postgis/postgis:16-3.4 | Provide PostgreSQL/PostGIS test database | Healthy / job success |
| Migration deploy | npm run db:deploy -w @workflex/api | Verify committed migrations apply | Success |

CI gap Root workspaces are defined as apps/* and packages/*. Standalone top-level `backend/` and `mobile/` are therefore not automatically equivalent to the workspace scope. A successful root CI run should not be used as evidence that those separate trees are clean.

# 10. Risk Assessment

| Risk ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Low automated code coverage leaves untested behaviours | High | High | Increase tests around auth, jobs, payments, messaging, validation and failure paths |
| R-02 | Manual critical workflows are not yet evidenced | High | High | Execute phone-based manual test run and attach screenshots |
| R-03 | Subscription/payment failures can affect transaction lifecycle | Medium | High | Fix DEF-001/002 and add regression coverage |
| R-04 | Green CI may hide issues in standalone trees | Medium | High | Expand CI scope or remove/deprecate duplicate application structures |
| R-05 | Lint configuration gap allows style/static issues to escape | Medium | Medium | Standardize ESLint and make lint a required CI stage |
| R-06 | Repository changed after earlier 164-test execution | High | Medium | Rerun full suite against final submission commit and archive output |

# 11. Recommendations & Release Assessment

Current assessment CONDITIONAL GO for demonstration/development use, subject to manual critical-path verification and documented known issues. This is not a production-readiness certification.

| Priority | Recommendation |
| --- | --- |
| P0 – Before final submission | Rerun automated tests on the final commit; capture terminal/CI screenshots; manually test authentication, job workflow, wallet/subscription and messaging. |
| P0 – Defect closure | Investigate and retest the two subscription/payment failures. Record actual cause, fix commit and regression result. |
| P1 – CI improvement | Add lint and explicit verification for any standalone backend/mobile code that remains part of the submitted product. |
| P1 – Coverage improvement | Raise automated coverage in critical modules; prioritize negative/edge cases rather than only happy paths. |
| P2 – Test management | Maintain test cases with stable IDs, priorities, owners, environment, expected/actual results and evidence links. |
| P2 – Future quality | Add API integration/E2E tests and optionally performance/accessibility/security testing if required by course scope. |

# 12. Manual Test Plan / Evidence Register

The following cases are intentionally marked Pending. They should be executed on the final mobile/web build. For each case, capture at least one screenshot showing the resulting UI; for a failure, capture the error state and record reproduction steps.

| TC ID | Module | Test scenario | Priority | Expected result | Actual result | Status | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MTC-001 | Authentication | Register a new valid user | High | Account created and user proceeds to onboarding | — | Pending | Screenshot required |
| MTC-002 | Authentication | Login with valid credentials | Critical | User enters authenticated home/dashboard | — | Pending | Screenshot required |
| MTC-003 | Authentication | Login with invalid password | High | Clear validation/error; no login | — | Pending | Screenshot required |
| MTC-004 | Profile | View and update profile | Medium | Updated data persists after refresh/reopen | — | Pending | Before/after screenshot |
| MTC-005 | Jobs | Browse/search available jobs | High | Relevant job list renders without crash | — | Pending | Screenshot required |
| MTC-006 | Jobs | Open job details | High | Correct details and available actions display | — | Pending | Screenshot required |
| MTC-007 | Jobs | Perform primary job action (apply/create as supported) | Critical | Action succeeds and state updates | — | Pending | Screenshot required |
| MTC-008 | Wallet | Open wallet and history | High | Balance/history page renders correctly | — | Pending | Screenshot required |
| MTC-009 | Subscription | View subscription state | High | Current plan/status is displayed correctly | — | Pending | Screenshot required |
| MTC-010 | Subscription | Cancel subscription in safe test mode if available | Critical | Cancellation state updates or safe expected response | — | Pending | Screenshot/video recommended |
| MTC-011 | Messaging | Open conversation and send message | High | Message appears/sends without duplicate or crash | — | Pending | Screenshot required |
| MTC-012 | Navigation | Navigate all primary tabs/screens | Medium | No dead links, blank pages or loops | — | Pending | Representative screenshots |
| MTC-013 | Validation | Submit required form with missing/invalid inputs | High | Field-level validation appears | — | Pending | Screenshot required |
| MTC-014 | Session | Logout and attempt protected navigation | High | Session ends; protected screen inaccessible | — | Pending | Screenshot required |
| MTC-015 | Basic UI | Check key screens on target phone | Medium | Readable, non-overlapping layout | — | Pending | Screenshots required |

# Appendix A – Traceability & Evidence Index

| Evidence ID | Evidence | Current state | How to include in final submission |
| --- | --- | --- | --- |
| EV-01 | Automated test terminal output showing 164 / 162 / 2 | Earlier result available from prior test cycle | Insert screenshot immediately after Section 6 |
| EV-02 | Coverage output (~12.5%) | Earlier result available | Insert screenshot or coverage summary file |
| EV-03 | GitHub Actions latest successful CI run for main | Verified in repository inspection | Insert Actions page screenshot |
| EV-04 | CI workflow configuration (`.github/workflows/ci.yml`) | Verified | Optional code screenshot in CI section |
| EV-05 | Automated Jest spec files | Verified – 8 discoverable spec files | Use code screenshots for 2–4 representative tests |
| EV-06 | Manual mobile authentication | Pending | Add MTC-001 to MTC-003 screenshots |
| EV-07 | Manual jobs/wallet/subscription | Pending | Add MTC-005 to MTC-010 screenshots |
| EV-08 | Manual messaging/navigation/UI | Pending | Add MTC-011 to MTC-015 screenshots |

## Document Control

| Version | 1.0 Draft | Date | 30 Sep 2026 |
| --- | --- | --- | --- |
| Prepared for | WorkFlex BD project | Prepared by | Project QA / Test Documentation |
| Status | Automated + CI documented | Manual evidence | Pending |
| Next revision | After manual test execution | Finalization | Update results, defects and evidence |